To build Project Pythagoras (The Zero-Hallucination Deep Musicology & Distribution Agent) at a production grade that demonstrates true AI/ML engineering competence, you need a rigorous, end-to-end implementation roadmap. This guide covers repository structure, custom model training, background workers, database schemas, backend orchestration, and frontend UI synchronization.

Phase 1: Repository Structure & MLOps Infrastructure

Initialize a modular monorepo structure to cleanly separate machine learning training code, backend API services, asynchronous workers, and the frontend client.

Plaintext

project-pythagoras/

├── docker-compose.yml

├── backend/

│   ├── Dockerfile

│   ├── requirements.txt

│   ├── main.py                    # FastAPI entrypoint

│   ├── config.py                  # Environment settings

│   ├── database.py                # PostgreSQL session management

│   ├── models/                    # SQLAlchemy ORM models & Pydantic schemas

│   ├── api/                       # API routers (/library, /tracks, /upload)

│   ├── workers/                   # Celery background tasks

│   │   ├── celery_app.py

│   │   └── tasks.py               # Stem split, MIR extraction, LLM generation

│   └── ml/                        # Inference & custom model weights

│       ├── inference_mert.py

│       ├── inference_whisper.py

│       └── inference_essentia.py

├── training/                      # ML Engineering / Fine-Tuning Workspace

│   ├── dataset.py                 # Custom PyTorch Audio Dataset & Augmentation

│   ├── train_genre_head.py        # Fine-tuning script for MERT multi-label head

│   ├── train_lyric_transformer.py # Fine-tuning script for DistilBERT themes

│   └── requirements-ml.txt

└── frontend/                      # React & TypeScript Client

├── package.json

├── tailwind.config.js

└── src/

├── components/            # Carousels, Audio Player, Split-Pane View

├── store/                 # Zustand audio synchronization state

└── api/                   # TanStack Query data hooks

- Docker Compose (docker-compose.yml): Spin up local containers for PostgreSQL (with persistent volume for telemetry), Redis (as the Celery broker), and MinIO (as local S3 object storage for audio stems and waveforms).

Phase 2: Database Schema & Pydantic Validation

To guarantee the zero-hallucination mandate, database tables must store hard telemetry as structured JSON alongside relational tracking data.

- PostgreSQL Relational Schema (tracks):

  - id (UUID, Primary Key)

  - title (String), artist (String)

  - original_file_path (S3/MinIO URI)

  - vocal_stem_path (S3 URI), instrumental_stem_path (S3 URI)

  - created_at (Timestamp)

- PostgreSQL Telemetry Schema (track_analyses):

  - id (UUID, Foreign Key to tracks)

  - telemetry_json (JSONB): Stores the rigid Pydantic schema containing exact BPM, musical key, structural time boundaries, timestamped lyrics, rhyme density matrices, chord transitions, sub-genre probability vectors, and the generated multi-paragraph essay.

- Backend Pydantic Schema (backend/models/schemas.py):

Python

from pydantic import BaseModel, Field

from typing import List, Dict

class SubGenre(BaseModel):

name: str

confidence: float

class TelemetryBundle(BaseModel):

bpm: float

musical_key: str

mode: str

sub_genres: List[SubGenre]

emotional_profile: Dict[str, float]

chords: List[str]

rhyme_scheme_summary: str

timestamped_lyrics: List[Dict]

musicological_essay: str

Phase 3: Custom Model Training & Fine-Tuning Pipeline

To prove machine learning proficiency beyond calling basic APIs, you will fine-tune pre-trained audio and text transformers.

1. Fine-Tuning MERT for Hierarchical Sub-Genre Classification

- Objective: Train a custom multi-label classification head on top of a frozen MERT transformer backbone using the MTG-Jamendo dataset.

- Dataset Script (training/dataset.py):

  - Write a custom PyTorch Dataset class that handles on-the-fly audio resampling to 16kHz mono, sliding-window chunking (extracting 30-second random clips from tracks), and data augmentation (pitch-shifting and time-stretching via torchaudio).

- Training Script (training/train_genre_head.py):

  - Load the frozen backbone (m-a-p/MERT-v1-95M).

  - Attach a custom classification head: Linear layer → GELU → Dropout 0.3→ Linear layer → Sigmoid activation.

  - Optimize using BCEWithLogitsLoss (Binary Cross-Entropy) to manage overlapping sub-genres.

  - Integrate Weights & Biases (W&B) or MLflow to track validation loss curves, learning rate warmups, and F1 macro-scores across epochs.

2. Fine-Tuning DistilBERT for Lyrical Thematic Mapping

- Fine-tune a distilbert-base-uncased model on a custom-annotated corpus of song lyrics to classify artistic tropes, emotional narratives, and structural motifs (e.g., nostalgia, urban isolation, existential dread).

Phase 4: The Asynchronous Backend Processing Pipeline (FastAPI + Celery)

Audio ingestion requires heavy background processing to prevent HTTP timeouts.

- API Ingestion Route (POST /api/upload):

  - Receives the audio file (.mp3/.wav), saves it to MinIO object storage, writes a record to the tracks table, and dispatches a Celery background task (process_track_pipeline.delay(track_id)). Returns a 202 Accepted status with the track ID immediately.

- Celery Worker Execution Pipeline (backend/workers/tasks.py):

  - Step 1 (Stem Separation): Calls python-audio-separator (using UVR/MDX-Net models) to split the raw track into clean vocals.wav and instrumental.wav.

  - Step 2 (Deterministic Signal & Chord MIR): Loads instrumental.wav into librosa to compute CQT/chromagrams, extracting exact key signatures, modes, and BPM via the Krumhansl-Schmuckler algorithm. Runs autochord (Bi-LSTM-CRF) to extract timestamped chord progressions.

  - Step 3 (Emotional & Vocal Profiling): Passes audio through Essentia's pre-trained deep learning models to generate hard numerical confidence scores for mood and emotion. Extracts frame-by-frame fundamental frequency (F0) variations and vibrato metrics using Essentia's PitchContours.

  - Step 4 (Transcription & Phonetic Rhyme Mapping): Processes vocals.wav through faster-whisper to output high-speed, word-level timestamped lyrics. Runs custom phonetic matching scripts (via the CMU Pronouncing Dictionary) to analyze line-ending phonemes and compute exact rhyme schemes.

  - Step 5 (Hierarchical Genre Classification): Runs your fine-tuned MERT classification head over the audio tensor to output nested sub-genre probabilities.

  - Step 6 (Constrained LLM Synthesis): Combines all immutable telemetry into a rigid dictionary, injects it into a Pydantic-enforced prompt template via LangChain, and prompts a local model (via ollama/ollama running Llama 3 8B) or API to generate the multi-paragraph musicological essay.

  - Step 7 (Database Commit): Validates the entire output bundle against your Pydantic schema and saves it as a JSONB record in track_analyses.

Phase 5: FastAPI REST Endpoints

Expose the processed data to the frontend through clean, structured routing:

- GET /api/library: Returns a paginated catalog of analyzed tracks with sorting and filtering query parameters.

- GET /api/library/carousels: Aggregates tracks into categorized rows (e.g., "Recently Analyzed", "Melancholic Minor Progressions") to emulate a Netflix shelf catalog layout.

- GET /api/tracks/{track_id}: Fetches the complete telemetry bundle, audio stream URLs, and musicological essay payload for a selected track.

Phase 6: Frontend Netflix-Style React UI & Dashboard

Build an enterprise streaming platform UI using React, TypeScript, and Tailwind CSS.

- Virtualization & Catalog Carousels: Implement @tanstack/react-virtual to render thousands of horizontal scrolling track tiles smoothly without browser lag. Each card features cover art, a title, and quick-glance telemetry badges (D Minor, 115 BPM, Primary Rhyme: AABB).

- State Management (Zustand & TanStack Query): Use TanStack Query for background caching of catalog payloads and Zustand to manage global audio-visual playback state.

- The Immersive Detail View / Modal:

  - Top Section: A dual audio player supporting independent playback of the full mix, vocals, or instrumental stems paired with a structural timeline waveform.

  - Split-Pane Layout:

    - Left Pane: Time-synced lyrics with visual rhyme-scheme tags. Clicking any line instantly seeks the audio player to that exact timestamp.

    - Right Pane: The long-form musicological essay detailing the narrative arc, harmonic evolution, and sonic-lyrical dissonance.